⚠ SUPERSEDED — this plan recommends a React Native / Expo stack. The project is now iOS-only, native Swift/SwiftUI. For the current stack and tooling, see docs/NATIVE_IOS_STACK.md. Keep this document only as a record of the open-source options that were evaluated; do not build from its stack recommendation.

MASTER BUILD PLAN

AI Food Scanner + Diet Planner

The fastest credible path from zero to a shipped MVP

Verified open-source stack · reference architecture · phased build

Repo data live-verified June 2026 · Prepared for Muzeeb

# Contents

# 0. Read This First (honesty note)

Two things, plainly, before the plan.

- I did not scan every repo on GitHub — that is not possible. I ran targeted searches and then live-verified the specific repos below (license, last release, stars, activity) on their GitHub pages today. Where I could not fully confirm something, it is marked “unverified.” Star counts are GitHub’s rounded values and will drift.

- The license flags are the highest-stakes facts here. Copying GPL/AGPL code into a closed commercial app is a real legal problem. I have verified and flagged each one, but confirm the LICENSE file yourself (or with a lawyer) before you copy any code.

With that said — here is the fastest credible route to a shipped product.

# 1. The Fast-Build Thesis

Buy/fork the commodity. Build only the moat. Commodity (use open source — do not build): barcode scanning, product database, OCR, auth, paywall, LLM plumbing, optimization solver. Your moat (build yourself): the transparent scoring engine, the scanned-product Pantry, and the swap/plan loop that connects scanner → planner. That’s ~20% of the code and 100% of the differentiation.

The single fastest decision you make is the platform, because it determines how much you can fork versus assemble. Two viable paths:

| Path | A — React Native / Expo (recommended) | B — Flutter (fork smooth-app) |
| --- | --- | --- |
| Best when | You want the connected scanner+planner+AI product and the biggest ecosystem. | You want a scanner live in days and will add the planner later. |
| Start from | obytes Expo template (auth, routing, CI ready). | Fork openfoodfacts/smooth-app (Apache-2.0) — scanning + OFF already work. |
| Scanning | react-native-vision-camera built-in scanner. | Already built in the fork. |
| AI / planner | Vercel AI SDK + your own planner — first-class TS support. | Build planner in Dart; smaller AI-SDK ecosystem. |
| Trade-off | You wire scanning + OFF yourself (1–2 days). | You inherit smooth-app’s UX/brand and must rip out what you don’t want. |

Recommendation: Path A (Expo). The whole product thesis is the connected loop and an AI planner; React Native gives you the richest AI/structured-output tooling and a clean template to start from. Choose Path B only if a barcode-scanning demo this week matters more than the connected vision.

# 2. The Verified Open-Source Stack

Live-verified on GitHub, June 2026. Green = permissive (safe in a closed commercial app). Amber = permissive code but data obligations or informal licensing. Red = copyleft — study/reference only, do not copy into a closed app.

| Layer | Repo (verified) | License | State (verified) |
| --- | --- | --- | --- |
| App shell + auth | obytes/react-native-template-obytes | MIT | v9.0.0 · Jan 2026 · ~4.2k★ |
| Paywall / subs | RevenueCat/react-native-purchases | MIT | v10.4.0 · Jun 2026 · ~1.2k★ |
| Barcode scan | mrousavy/react-native-vision-camera | MIT | v5.0.11 · May 2026 · ~9.4k★ |
| (Expo-managed alt) | expo/expo → expo-camera | MIT | Active monorepo · ~45k★ |
| Label OCR | infinitered/react-native-mlkit | MIT (pkg)* | text-rec v5.0.1 · Nov 2025 |
| Product data SDK | openfoodfacts/openfoodfacts-js | Apache-2.0 | v2.0.0-alpha.32 · Jun 2026 |
| Product DATA | Open Food Facts database | ODbL (attribute + share-alike) | Live API |
| Clean nutrition data | USDA FoodData Central | CC0 / public domain | 300k+ foods · free API |
| AI / structured output | vercel/ai | Apache-2.0 | ~daily releases · ~24.9k★ |
| Diet optimizer | google/or-tools | Apache-2.0 | v9.15 · Jan 2026 · ~13.5k★ |
| Diet optimizer (Py alt) | coin-or/pulp | MIT | v3.3.0 · Sep 2025 · ~2.4k★ |
| Nutri-Score (current) | nutriscore_calculator (nutriscore-2025) | MIT (informal)* | Micro-pkg · vet/copy as ref |
| Pantry/grocery ref | grocy/grocy | MIT | Active · ~9.1k★ (PHP) |
| Forkable scanner app | openfoodfacts/smooth-app | Apache-2.0 | v4.23.0 · Jan 2026 · ~1.3k★ |
| Scanner (Flutter alt) | juliansteenbakker/mobile_scanner | BSD-3 | v7.2.0 · Feb 2026 · ~1.2k★ |
| OCR (server, heavy) | PaddlePaddle/PaddleOCR | Apache-2.0 | PP-OCRv6 · Jun 2026 · ~60k★ |

* Caveats: react-native-mlkit — the monorepo lacks a top-level LICENSE file, but the npm packages you install declare MIT; confirm before forking the whole repo. nutriscore-2025 — README says MIT but there is no LICENSE file and it is a 0-star micro-package; treat the algorithm as reference, not a maintained dependency.

Do NOT copy these into a closed app (verified copyleft) OpenNutriTracker — GPL-3.0 (best Flutter calorie-tracker reference, ~1.9k★) — study only. wger — AGPL-3.0 (~6.2k★) — study/API only. Mealie — AGPL-3.0 (~9.0k★, recipe manager + planner + shopping list) — reference/API only. Tandoor Recipes — AGPL-3.0 + Commons Clause (also restricts selling) — do not copy.

Honest gap: there is no large, clearly-MIT/Apache, actively-maintained React Native nutrition/calorie-tracker app to fork. The mature full apps in this space are all GPL/AGPL. So the tracker/planner UI is something you build (on a permissive template), not fork — plan for that.

# 3. Reference Architecture

One data spine, two surfaces (scan + plan), all numbers computed server-side from a nutrition DB. Keep every API key on the backend — never in the app.

## 3.1 The flow

| Layer | What it is / what to use |
| --- | --- |
| Mobile app | Expo / React Native (obytes template). Screens: Scan, Product detail, Pantry, Planner grid, Shopping list, Paywall. |
| Scan | vision-camera barcode → backend lookup. ML Kit OCR fallback for missing labels. |
| Backend / API | Thin server (Supabase Edge Functions, or Node/Bun). Holds all keys; does product lookup, scoring, AI calls, optimization. |
| Data | Postgres (Supabase): users, products cache, pantry, plans, shopping lists. External: Open Food Facts API + USDA FDC; cache aggressively. |
| Scoring engine | Your code. Reads OFF nova_group / nutriscore + additives + USDA macros → your transparent score. ONE engine, reused by scan + planner swap. |
| AI planner | Vercel AI SDK in a backend route: retrieve candidate products (pantry + DB) → LLM assembles structured plan → recompute macros from DB → optional OR-Tools fix. |
| Monetization | RevenueCat. Free = scan + score. Pro = planner + swaps + AI. |

The one rule that keeps you out of trouble The LLM never does arithmetic and never invents a product. It only selects and arranges items that already exist in your DB, and every calorie/macro/score shown is computed in code from the nutrition database. This is the difference between a credible planner and a hallucinating one.

## 3.2 Core data model (the shared spine)

- Product { barcode, name, brand, nova_group, nutriscore, additives[], macros, allergens[], price?, your_score, score_breakdown[] }

- PantryItem { user_id, product_id, status: scanned|favorited|owned, first_scanned_at }

- Plan { user_id, week, slots: [{ day, meal, product_id | recipe_id }] }

- Profile { goal, diet_pattern, allergies[], meals_per_day, cook_time, dislikes[], budget, health_flags[], show_calories: bool }

- ShoppingList derived from Plan minus Pantry, grouped by aisle.

Build PantryItem in v1 even before the planner exists — it is the bridge, and you want data accumulating from day one.

# 4. The Phased Build Plan (fastest route)

Indicative effort for one focused builder using AI coding tools. Treat the timeline as relative sequencing, not a promise — your pace will vary. Ship Phase 0, get real users, then expand.

## Phase 0 — Scanner MVP (≈ weeks 1–4)

Goal: scan a barcode, see a transparent score, and have it auto-save to a Pantry. This alone is a usable, launchable app.

- Scaffold the obytes Expo template; set up Supabase (auth + Postgres). Wire RevenueCat early (even with one free tier).

- Add vision-camera barcode scanning → backend endpoint that calls Open Food Facts, caches the product in Postgres.

- Build the scoring engine v1: combine OFF nova_group + nutriscore + additives (+ USDA macros) into your own transparent score with a visible breakdown and sources.

- Product detail screen: score, why-this-score (sourced), additives explained. Auto-add every scan to the Pantry.

- ML Kit OCR fallback for products missing from OFF.

- Ship to TestFlight / Play internal testing. Start posting short-form video now (GTM can’t wait).

## Phase 1 — Close the loop: manual planner (≈ weeks 5–9)

Goal: turn the Pantry into a plan. This is where retention appears.

- Onboarding: the 8-question profile (compute calories via Mifflin-St Jeor, default to qualitative goals, calories opt-in).

- Manual weekly grid: drag Pantry products/recipes into day+meal slots; copy day; save template.

- Swap-suggestion engine (reuses the scoring engine): for any low-scoring planned item, rank better alternatives by pantry → score → meal role/macros → restrictions.

- Plan → shopping list (aisle-sorted, have vs. need).

- Move planner + swaps behind the Pro paywall. Launch publicly.

## Phase 2 — AI + scan/plan handoff (≈ weeks 10–14)

Goal: add the magic on top of a loop that already works.

- Vercel AI SDK backend route: ‘Fill the gaps’ and ‘Improve this’ — retrieve candidates from DB+pantry, LLM assembles structured JSON, recompute macros from DB, optional OR-Tools/PuLP fix.

- Scan → Plan button (‘add a better option to my plan’) and Plan → ‘Scan to compare’ in the shopping list.

- Conflict/goal warnings on scan and in the plan (allergens hard-blocked; non-shaming framing).

## Phase 3 — Expansion (after the loop retains)

- GLP-1 mode (protein-first, smaller portions).

- Household sharing, grocery-delivery handoff (Instacart/Walmart), wearables/health-data sync.

- Cosmetics / personal-care scanning, regional database expansion.

Sequencing principle Each phase ships something usable on its own and feeds the next. Don’t build the AI (Phase 2) before the manual loop (Phase 1) feels great — a working manual planner with great swaps beats a flashy AI planner with no retention.

# 5. Licensing & Launch Checklist

## 5.1 License hygiene (do before you ship)

- Confirm each dependency’s LICENSE file; keep MIT/Apache/BSD only in shipped code.

- Add an Open Food Facts attribution + comply with ODbL share-alike for any database you redistribute (you generally don’t need to open-source your app — only a derived database).

- Prefer USDA FDC (CC0) for nutrition data you want unencumbered.

- Treat OpenNutriTracker / wger / Mealie / Tandoor as reference only — never paste their code.

- Get a USDA FDC API key and an Open Food Facts user-agent; respect rate limits; cache server-side.

## 5.2 Trust & compliance (your differentiators)

- Transparent pricing on the store listing + a real free tier; 7-day trial; one-tap cancel (no dark patterns).

- Eating-disorder-safe defaults: qualitative framing, calories opt-in, no good/bad/toxic language, no shaming.

- Ground all health statements in mainstream sources; avoid unsubstantiated claims (FTC risk); add clear ‘not medical advice’ and allergen cross-contact disclaimers.

## 5.3 What NOT to build

- Your own barcode database (use OFF + USDA + cache).

- Your own auth, paywall, or OCR (templates + RevenueCat + ML Kit).

- An LLM that computes nutrition (compute in code; LLM only selects/explains).

# 6. Verified Repo Links

- react-native-vision-camera (MIT) — https://github.com/mrousavy/react-native-vision-camera

- obytes Expo template (MIT) — https://github.com/obytes/react-native-template-obytes

- RevenueCat React Native (MIT) — https://github.com/RevenueCat/react-native-purchases

- openfoodfacts-js (Apache-2.0) — https://github.com/openfoodfacts/openfoodfacts-js

- smooth-app (Apache-2.0) — https://github.com/openfoodfacts/smooth-app

- mobile_scanner (BSD-3) — https://github.com/juliansteenbakker/mobile_scanner

- react-native-mlkit (MIT pkgs) — https://github.com/infinitered/react-native-mlkit

- Vercel AI SDK (Apache-2.0) — https://github.com/vercel/ai

- Google OR-Tools (Apache-2.0) — https://github.com/google/or-tools

- PuLP (MIT) — https://github.com/coin-or/pulp

- PaddleOCR (Apache-2.0) — https://github.com/PaddlePaddle/PaddleOCR

- grocy — pantry/grocery (MIT) — https://github.com/grocy/grocy

- USDA FoodData Central (CC0) — https://fdc.nal.usda.gov/

- OpenNutriTracker — GPL, reference only — https://github.com/simonoppowa/OpenNutriTracker

- wger — AGPL, reference only — https://github.com/wger-project/wger

- Mealie — AGPL, reference only — https://github.com/mealie-recipes/mealie

Repo facts live-verified on GitHub in June 2026; star counts are rounded and will drift. Confirm each LICENSE before copying code. This is engineering guidance, not legal advice.