PHASE-WISE MASTER BUILD PLAN

AI Food Scanner + Diet Planner

Phase 0 → Phase 4 — to a tested, submittable iOS app

Stack: Native iOS (Swift / SwiftUI) · verified components

Each phase ships something usable · testing built into every phase

Prepared for Muzeeb · June 2026

# Contents

# How to read this plan

Five phases, each one shippable on its own and each feeding the next. The end state after Phase 4 is a working, tested iOS app that is ready to submit to the App Store. Timelines are indicative for one focused builder using AI coding tools — treat them as relative sequencing, not promises.

| Phase | Outcome | You can… | Indicative |
| --- | --- | --- | --- |
| 0 — Foundation | Project, accounts, CI, empty app runs on a device | Open the app on your iPhone | ~1 week |
| 1 — Scanner MVP | Scan barcode → transparent score → auto-saved pantry | Use it daily; beta testers scan | ~3–4 wks |
| 2 — Manual planner | Build a weekly plan from your pantry + swaps + shopping list | Plan a real week of groceries | ~3–4 wks |
| 3 — AI + connected loop | AI fills/improves plans; scan↔plan handoff | Get a smart plan in seconds | ~3–4 wks |
| 4 — Harden, test, ship iOS | QA pass, full test suite, TestFlight beta, App Store submit | Submit a release build | ~2–3 wks |

Stack: native iOS, Swift/SwiftUI (decided — see docs/NATIVE_IOS_STACK.md). iOS-only; the backend (scoring, optimizer, AI) is server-side and unchanged. Third-party libs are MIT/Apache; OFF data is ODbL.

# Phase 0 — Foundation & Setup

Goal: a real, signable app that launches on your own iPhone, with the backend, accounts, and CI in place. No features yet — just a solid, reproducible base so every later phase is fast.

## 0.1 Accounts & tooling

- Enroll in the Apple Developer Program ($99/yr) — required for device builds, TestFlight, and submission. Set up an App Store Connect app record.

- Create Supabase project (Postgres + Auth). Create RevenueCat account + an iOS app + entitlement (‘pro’).

- Get API keys: USDA FoodData Central (free), set an Open Food Facts User-Agent. Store ALL keys server-side, never in the app.

- Install Xcode (latest) + iOS Simulator; create the Xcode project; add dependencies via Swift Package Manager.

## 0.2 Scaffold

- Scaffold the SwiftUI app (Xcode project, SPM deps: supabase-swift, RevenueCat purchases-ios). Set up navigation + an @Observable app/session model + secure config.

- Wire Supabase auth (email + Apple Sign-In — Apple requires Sign in with Apple if you offer other social logins).

- Add a thin backend (Supabase Edge Functions or a small Node/Bun service) — this is where product lookup, scoring, and AI calls will live.

- Set up signing + a development build; run it on a physical iPhone via Xcode.

## 0.3 Testing set up in Phase 0 (so it’s never an afterthought)

- Unit: Swift Testing (@Test / #expect) — set up the test target.

- UI/E2E: XCUITest — write one smoke flow: app launches → sign in → see home.

- Quality gates: SwiftLint + compiler warnings-as-errors; wire into CI (Xcode Cloud or GitHub Actions) so every commit is checked.

- Error tracking: add Sentry (free tier) now so you have crash logs from the first beta.

Exit criteria — don’t move on until: ✓ The app builds in Xcode and launches on a real iPhone. ✓ You can sign in (email + Apple) and the session persists. ✓ CI runs SwiftLint + builds + the one XCUITest smoke test on every push. ✓ Sentry receives a test crash; Supabase + RevenueCat are connected (even with no products yet).

# Phase 1 — Scanner MVP

Goal: scan a barcode, get a transparent health score with a clear breakdown, and have the product auto-save to the user’s Pantry. This alone is a usable, launchable app and proves the core value.

## 1.1 Build

- Barcode scanning: VisionKit DataScannerViewController (wrapped for SwiftUI). Camera permission + a clean scan screen.

- Product lookup: backend endpoint → Open Food Facts API (openfoodfacts-js) → cache the product in Postgres. Fall back to USDA for nutrition gaps.

- Scoring engine v1 (your moat): combine OFF nova_group + Nutri-Score + additives (+ USDA macros) into your own 0–100 score with a visible, sourced breakdown. One engine, reused everywhere later.

- Product detail screen: score, ‘why this score’ with sources, additives explained in plain language, dose context. Neutral, non-shaming language.

- Pantry: every scan auto-saves; user can favorite. This is the bridge object for the planner — build it now.

- OCR fallback: Vision VNRecognizeTextRequest (on-device) for products missing from OFF (snap the label).

- Paywall shell: RevenueCat configured; scanning stays free (the hook). Nothing gated yet.

## 1.2 Testing in Phase 1

- Unit: the scoring engine — feed known products, assert expected score & breakdown. This is the most important test in the whole app; cover edge cases (missing data, no additives, unknown product).

- Integration: mock the OFF API; verify lookup → cache → score path, including ‘product not found’ → OCR fallback.

- E2E (XCUITest): scan flow on a real device with real barcodes; product appears in Pantry.

- Device testing: test camera on at least 2–3 real iPhones (older + newer); verify permission prompts and low-light scanning.

Exit criteria — don’t move on until: ✓ Scanning a real grocery barcode returns a product with a transparent, sourced score. ✓ Missing products route to the OCR label fallback successfully. ✓ Every scan reliably lands in the Pantry; favorites work. ✓ Scoring-engine unit tests pass; scan E2E passes on a physical device.

# Phase 2 — Manual Diet Planner (close the loop)

Goal: turn the Pantry into a weekly plan the user builds by hand, with swap suggestions and an auto shopping list. This is where retention appears — the scanner stops being a dead-end verdict.

## 2.1 Build

- Onboarding profile (8 questions): goal, diet pattern, allergies, meals/day + household, cook time/skill, dislikes, budget, optional health/GLP-1. Compute calories with Mifflin-St Jeor but default to qualitative goals; keep numbers behind an opt-in toggle.

- Weekly grid: 7 days × meal slots; drag Pantry products (and simple recipes) into slots; copy a day; save a week as a template.

- Swap-suggestion engine: reuse the Phase 1 scoring engine. For any low-scoring planned item, rank better alternatives by: already in pantry → better score → same meal role/macros → respects restrictions.

- Shopping list: roll the week into an aisle-sorted list, separating ‘already have’ (pantry) from ‘need to buy’.

- Conflict warnings: allergens hard-blocked with a clear reason; gentle, non-shaming nudges for goal mismatches.

- Monetization: move the planner + swaps behind the Pro paywall (RevenueCat). Free = scan + score; Pro = plan + act.

## 2.2 Testing in Phase 2

- Unit: Mifflin-St Jeor calc; swap-ranking logic (assert the right alternative wins); shopping-list de-duplication (pantry vs. need).

- Integration: build a plan → generate shopping list → verify quantities and grouping; allergen item is blocked.

- E2E (XCUITest): onboarding → build a plan from pantry → accept a swap → view shopping list.

- Purchase testing: test the paywall with a RevenueCat/StoreKit sandbox account — purchase, restore, and entitlement unlock.

Exit criteria — don’t move on until: ✓ A user can hand-build a week from their pantry and get an accurate aisle-sorted shopping list. ✓ Swap suggestions return sensible, better-scored, restriction-safe alternatives. ✓ Allergens are hard-blocked; warnings read as helpful, never shaming. ✓ Sandbox purchase unlocks Pro and ‘restore purchases’ works.

# Phase 3 — AI Planner + Connected Loop

Goal: add the magic on top of a loop that already works — AI fills and improves plans, and the scanner and planner hand off to each other. The AI selects and explains; your database does all the math.

## 3.1 Build

- AI generation (Vercel AI SDK, backend route): ‘Fill the gaps’ (complete empty slots around the user’s picks) and ‘Improve this’ (propose swaps as an accept/reject diff).

- Grounding: retrieve candidate products from the user’s pantry + your DB, filtered by diet pattern / allergens / score. The LLM may only choose from real, scored products — it cannot invent items.

- Verification: recompute the assembled plan’s macros from the DB; if it misses targets, re-prompt or run an OR-Tools/PuLP fix. Never display an LLM-computed number.

- Scan → Plan: from a scan result, one tap adds a better-scored alternative straight into an open meal slot.

- Plan → Scan: in the shopping list, ‘Scan to compare’ lets the user scan two products at the shelf and see which fits their plan.

## 3.2 Testing in Phase 3

- Unit: the macro-recompute and the optimizer fix; assert displayed numbers always come from the DB, never the LLM.

- AI guardrail tests: feed adversarial profiles (allergies, vegan, low budget); assert the plan never includes a forbidden item and never references a non-existent product.

- Regression: a fixed set of ‘golden’ profiles → plans; flag when output drifts unexpectedly after prompt/model changes.

- E2E (XCUITest): ‘Improve this plan’ → accept swaps; scan → ‘add to plan’ handoff.

- Cost/latency check: measure AI route latency and token cost per plan; cache where possible.

Exit criteria — don’t move on until: ✓ AI plans only contain real, scored, restriction-safe products. ✓ Every calorie/macro shown is recomputed from the DB and matches the plan. ✓ Scan↔plan handoff works both directions on a real device. ✓ Adversarial guardrail tests pass (no allergens, no hallucinated items).

# Phase 4 — Harden, Test & Ship the iOS App

Goal: turn a feature-complete app into a polished, stable, App-Store-ready iOS release. This phase is mostly QA, polish, beta, and submission — not new features.

## 4.1 Hardening & polish

- Empty states, loading skeletons, offline handling, and graceful errors on every screen (scan fail, no network, product not found, AI timeout).

- Performance pass: fast cold start, smooth camera, no jank on the planner grid; lazy-load and cache.

- Accessibility: Dynamic Type, VoiceOver labels, color-contrast (also helps App Store review and your audience).

- Final ED-safe review: qualitative framing default, calories opt-in, no good/bad/toxic language, soft support off-ramp.

- Legal/compliance: Privacy Policy + Terms, App Privacy ‘nutrition labels’ in App Store Connect, ‘not medical advice’ + allergen cross-contact disclaimers, Open Food Facts attribution + ODbL compliance.

## 4.2 Full test pass (release gate)

- Run the whole suite: unit + integration + all XCUITest E2E flows + snapshot tests green in CI.

- Device matrix: test on a range of real iPhones (e.g. an older SE-class + a current model) and iOS versions; verify camera, purchases, notifications, deep links.

- Purchase QA: full StoreKit sandbox pass — subscribe, cancel, restore, trial expiry, upgrade/downgrade.

- Crash-free target: drive Sentry crash-free sessions toward ~99%+ before submission.

- Data-accuracy spot check: scan ~50 common products; verify scores and that the planner math is right.

## 4.3 Beta → submit

- TestFlight internal beta: you + a few testers; fix top crashes/feedback.

- TestFlight external beta: 20–100 invited users (needs a quick Beta App Review); watch retention and the scan→plan loop; iterate.

- Store assets: app icon, screenshots (required sizes), preview video, description, keywords, support URL.

- Submit for App Store review: Xcode Archive → App Store Connect → submit. Have demo credentials + reviewer notes ready (health apps get scrutiny).

- Release: phased rollout; monitor Sentry + RevenueCat + reviews; hotfix fast.

Common App Store rejection traps for this category — pre-empt them Subscriptions: show price clearly, link Terms/Privacy on the paywall, implement Restore Purchases (Guideline 3.1.2). Health claims: don’t promise medical outcomes; frame as informational. Add ‘not medical advice’. Sign in with Apple required if you offer other social logins. Account deletion must be in-app. Camera/permission strings must explain why; no crashes on permission denial.

Exit criteria — don’t move on until: ✓ Full test suite green; crash-free sessions ~99%+ on the device matrix. ✓ Subscriptions, restore, and account deletion all work in sandbox. ✓ External TestFlight beta ran and top issues are fixed. ✓ Build submitted to App Store review with complete metadata and reviewer notes.

# Cross-Phase Testing Strategy (at a glance)

| Layer | Tools | What it protects |
| --- | --- | --- |
| Static checks | SwiftLint + warnings-as-errors (in CI) | Catches errors before runtime; every commit. |
| Unit | Swift Testing (@Test / #expect) | Scoring engine, Mifflin-St Jeor, swap logic, macro recompute. |
| Integration | Swift Testing + URLProtocol mocks (OFF/USDA/AI) | Lookup→cache→score, plan→shopping list, AI grounding. |
| Snapshot | pointfreeco/swift-snapshot-testing | SwiftUI view regression. |
| E2E | XCUITest | Real user flows on a device: scan, plan, swap, purchase. |
| Purchases | StoreKit / RevenueCat sandbox | Subscribe, restore, trial, entitlement unlock. |
| Crash/monitoring | Sentry | Crash-free rate; production error visibility. |
| Manual / device | Real iPhones + TestFlight beta | Camera, performance, real barcodes, real users. |
| AI safety | Adversarial + golden-set regression | No allergens, no hallucinated products, no drift. |

Testing principle The scoring engine and the AI grounding are the two places a bug hurts users and your credibility most — test those hardest. Everything else can be patched in an update; a wrong ‘safe’ on an allergen or a hallucinated product cannot.

## Definition of done (the whole app, post-Phase 4)

- A user can scan, see a transparent score, build or AI-generate a weekly plan from their pantry, and get a shopping list — on a real iPhone.

- Free vs Pro works; subscriptions, restore, and account deletion pass sandbox QA.

- Full automated test suite green; crash-free ~99%+; accessibility and ED-safe defaults in place.

- Privacy/Terms, App Privacy labels, disclaimers, and Open Food Facts attribution all present.

- Build submitted to (and ideally approved by) App Store review.

Timelines are indicative for one focused builder using AI coding tools and will vary with scope and experience. This is engineering guidance, not legal advice; verify App Store requirements and component licenses before release.